DEVELOPMENT ROADMAP

RyuZuno — Platform E-Learning dengan Gamifikasi

6 Fase Pengembangan • 24 Minggu • 60+ Tasks

Versi 1.0 — April 2026

# Ringkasan Timeline

| Fase | Durasi | Status | Tasks |
| --- | --- | --- | --- |
| Fase 1: Foundation & Public Pages | Minggu 1–4 | Selesai | 7 |
| Fase 2: Student Experience | Minggu 5–8 | Selesai | 9 |
| Fase 3: Teacher & Content Creation | Minggu 9–12 | Selesai | 6 |
| Fase 4: Gamification & Learning Paths | Minggu 13–16 | Selesai | 5 |
| Fase 5: Admin, Moderator & E-Commerce | Minggu 17–20 | In Progress | 12 |
| Fase 6: Polish, Optimization & Launch | Minggu 21–24 | Planned | 10 |

# Fase 1: Foundation & Public Pages

Durasi: Minggu 1–4

✅ Status: Selesai

Setup infrastruktur dasar, database, autentikasi, dan halaman-halaman publik.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Database schema setup | Selesai | Membuat 27+ tabel dengan RLS policies, enums, dan functions |
| Authentication system | Selesai | Login & register via email/password |
| Landing Page | Selesai | Hero section, featured courses, learning paths, leaderboard preview |
| Catalog/Explore | Selesai | Browse kursus dengan filter kategori, level, rating, harga |
| Course Detail Page | Selesai | Deskripsi, curriculum, reviews, instructor info, harga |
| Learning Path Pages | Selesai | Daftar learning paths dan detail dengan progress tracker |
| Leaderboard Page | Selesai | Ranking global berdasarkan badges dan XP |

Deliverables:

- Database schema lengkap

- Auth flow

- 5 halaman publik

- Responsive design

- SEO-ready

# Fase 2: Student Experience

Durasi: Minggu 5–8

✅ Status: Selesai

Dashboard student, course player, dan pengalaman belajar interaktif.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Student Dashboard | Selesai | Overview progress, XP, badges, kursus aktif |
| My Courses | Selesai | Daftar kursus enrolled dengan progress bar |
| Course Player | Selesai | Video player, rich text content, quiz, assignment, coding exercise |
| Quiz System | Selesai | Multiple choice quiz dengan scoring dan attempts tracking |
| Assignment System | Selesai | Submit tugas (text/file), grading oleh teacher |
| Coding Exercise | Selesai | Code editor dengan starter code dan submission |
| Lesson Progress Tracking | Selesai | Mark lesson complete, auto-calculate enrollment progress |
| Badges Collection | Selesai | Display earned & locked badges |
| Student Profile | Selesai | Edit profil dan statistik belajar |

Deliverables:

- Course player lengkap

- 3 tipe interaksi (quiz, assignment, coding)

- Progress tracking

- Gamification UI

# Fase 3: Teacher & Content Creation

Durasi: Minggu 9–12

✅ Status: Selesai

Dashboard teacher untuk membuat dan mengelola kursus.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Teacher Dashboard | Selesai | Overview siswa, pendapatan, rating |
| Course Management | Selesai | CRUD kursus dengan form lengkap |
| Curriculum Builder | Selesai | Tambah sections & lessons dengan rich text editor (TipTap) |
| Lesson Features Form | Selesai | Tambah quiz, assignment, coding exercise, attachments per lesson |
| Student Analytics | Selesai | Lihat progress siswa per kursus |
| Review Management | Selesai | Lihat dan respond review siswa |

Deliverables:

- Full course creation flow

- TipTap rich text editor

- Teacher analytics

# Fase 4: Gamification & Learning Paths

Durasi: Minggu 13–16

✅ Status: Selesai

Sistem gamifikasi lengkap dan learning path management.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Badge System | Selesai | Auto-award badges berdasarkan criteria |
| XP Points System | Selesai | XP dari lesson completion, quiz scores |
| Leaderboard (Dashboard) | Selesai | Ranking di dashboard student |
| Learning Path Enrollment | Selesai | Enroll dan track progress di learning paths |
| Learning Path Completion | Selesai | Badge reward saat path selesai |

Deliverables:

- Badge engine

- XP system

- Leaderboard

- Learning path progress

# Fase 5: Admin, Moderator & E-Commerce

Durasi: Minggu 17–20

⏳ Status: In Progress

Dashboard admin, moderator, dan sistem pembayaran.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Admin Dashboard | Selesai | Statistik platform, growth charts |
| User Management | Selesai | CRUD users, assign roles |
| Admin Course Management | Selesai | Featured/unfeatured, manage semua kursus |
| Learning Path Builder (Admin) | Selesai | Buat dan kelola learning paths |
| Badge Management (Admin) | Selesai | CRUD badges dengan criteria |
| Category Management | Selesai | Kelola kategori kursus |
| Moderator Dashboard | Selesai | Review queue, approve/reject kursus |
| Moderation Log | Selesai | History keputusan moderator |
| Shopping Cart | Selesai | Multi-item cart dengan coupon support |
| Checkout & QRIS Payment | In Progress | Checkout flow dengan simulasi QRIS (Midtrans planned) |
| Order History | Planned | Riwayat transaksi di dashboard student |
| Coupon Management (Teacher) | Planned | UI untuk teacher membuat kupon |

Deliverables:

- Admin & moderator dashboards

- Payment flow

- Order management

# Fase 6: Polish, Optimization & Launch

Durasi: Minggu 21–24

Status: Planned

Polishing UI/UX, performance optimization, testing, dan persiapan launch.

Detail Tasks

| Task | Status | Detail |
| --- | --- | --- |
| Midtrans Integration | Planned | Ganti simulasi QRIS dengan Midtrans API asli |
| Email Notifications | Planned | Notifikasi enrollment, payment, badge earned |
| Certificate Generation | Planned | Sertifikat otomatis saat menyelesaikan kursus |
| Performance Optimization | Planned | Lazy loading, code splitting, image optimization |
| SEO Optimization | Planned | Meta tags, structured data, sitemap |
| Accessibility Audit | Planned | WCAG 2.1 Level AA compliance check |
| E2E Testing | Planned | Playwright test suite untuk critical flows |
| Documentation | Planned | API docs, user guide, teacher guide |
| Soft Launch | Planned | Beta testing dengan selected users |
| Public Launch | Planned | Marketing, onboarding teachers, go live |

Deliverables:

- Production-ready platform

- Documentation

- Launch strategy

# Risiko & Mitigasi

| Risiko | Impact | Probability | Mitigasi |
| --- | --- | --- | --- |
| Midtrans API delay | High | Medium | Simulasi QRIS sebagai fallback |
| Scalability issues | Medium | Low | Serverless architecture (Lovable Cloud) |
| Content quality | High | Medium | Moderator review system |
| Low teacher adoption | High | Medium | Easy-to-use course builder, incentives |
| Security vulnerabilities | Critical | Low | RLS policies, security audits |

— End of Document —